**Citizen AI- intelligent Citezen Engagement Platform**

|  |  |
| --- | --- |
| Date | 30 june 2025 |
| Team ID | LTVIP2025TMID60842 |
| Project Name | Citizen AI- intelligent Citezen Engagement Platform |
| Maximum Marks | 5 Marks |

### Product Backlog and Sprint Schedule (Citizen AI – Intelligent Citizen Engagement Platform)

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering my email & password. | 1 | High |  |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view a personalized dashboard after logging in, showing recent civic updates and notifications. | 3 | High |  |
| Sprint-2 | Dashboard | USN-7 | As a user, I can submit a new civic issue (e.g., pothole, garbage) via the dashboard. | 3 | High |  |
| Sprint-3 | Dashboard | USN-8 | As a user, I can track the status of my reported issues on the dashboard. | 2 | Medium |  |
| Sprint-3 | Notifications | USN-9 | As a user, I receive real-time updates or push notifications on the status of my submissions. | 3 | Medium |  |
| Sprint-3 | Profile Management | USN-10 | As a user, I can edit my profile details (name, contact number, address). | 2 | Low |  |

Let me know if you'd like to:

* Add **team member assignments**
* Include **timelines or sprint dates**
* Convert this into **Excel/CSV format**
* Or expand it into a **Sprint Planning document**